# Hotel Reservation System

# Iteration Plan

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1.  Key milestones

| Milestone | Date |
| --- | --- |
| Iteration start | 16/04/2021 |
| Revise Iteration Plan I Artifacts | 18/04/2021 |
| Prepare Development Environment | 18/04/2021 |
| Define All Use Cases Fully Dressed Format | 22/04/2021 |
| Develop Architecture Notebook | 22/04/2021 |
| Create Design Model | 22/04/2021 |
| Create Test Cases | 22/04/2021 |
| Create Partial Executable | 28/04/2021 |
| Create Iteration III Plan | 28/04/2021 |
| Iteration stop | 30/04/2021 |

# 2.  High-level objectives

- Creating Partial Executable

- Creating an Architecture Notebook

- Defining All Use Cases Fully Extended Format

- Defining Risks

# 3.  Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

| Name or key words of description | Priority | Size estimate (points) | State | Reference material | Target iteration | Assigned to (name) | Hours worked | Estimate of hours remaining |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Preparing Development Environment | 1 | 4 | Not Started |  | 2 | Durali Alagöz-Irina Erofeeva | 4 | 0 |
| Detailing All Use Cases Fully Dressed Format | 1 | 10 | Not Started | Open Up Use Case Specification Template | 2 | Mert Dervişoğulları-Irina Erofeeva-Durali Alagöz | 10 | 0 |
| Detailing System-Wide Requirements | 2 | 8 | Not Started | Open Up System-Wide Requirements Template | 2 | Irina Erofeeva-Durali Alagöz | 8 | 0 |
| Developing the Architecture Notebook | 1 | 10 | Not Started | Open Up Use Case Architecture Notebook Template | 2 | Ömer Denizoğlu | 10 | 0 |
| Creating Domain Model | 1 | 4 | Not Started | Open Up Use Case Architecture Notebook Template | 2,3 | Ömer Denizoğlu | 4 | 0 |
| Creating Design Document | 1 | 8 | Not Started | Open Up Design Template | 2,3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 8 | 0 |
| Creating Partial Executable | 1 | 10 | Not Started | Architecture Notebook, Fully Dressed Use Cases | 2,3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 10 | 0 |
| Revising Iteration Plan I Artifacts | 2 | 4 | Not Started | Iteration I Artifacts | 2 | Mert Dervişoğulları | 4 | 0 |
| Creating Test Cases | 1 | 4 | Not Started | Open Up Test Case Template | 2,3 | Mert Dervişoğulları | 4 | 0 |
| Creating Test Script | 2 | 6 | Not Started | Open Up Test Script Template | 2,3 | Irina Erofeeva-Durali Alagöz | 6 | 0 |
| Creating Test Log | 1 | 4 | Not Started | Open Up Test Log Template | 2,3 | Irina Erofeeva-Durali Alagöz | 4 | 0 |
| Creating Iteration III Plan | 1 | 4 | Not Started | Open Up Iteration Plan Template | 2 | Ömer Denizoğlu | 4 | 0 |

# 4.  Issues

| Issue | Status | Notes |
| --- | --- | --- |
| Team interaction needs improvement. | In progress | Trying different platform for the meetings to improve meeting quality.(Skype instead of Zoom, jira for managing tasks) |
| Lack of documentation system. | In progress | Trying to use version control systems to keep track of project progress.(Git) |

# 5.  Evaluation criteria

## 100% of use cases defined in a fully dressed format.

## Partial Executable must be created.

## All of the related test cases must be passed.

## Partial Executable must be created.