# Hotel Reservation System

# Iteration Plan III

# Revision History

| Date | Author | Description | Version |
| --- | --- | --- | --- |
| 01/05/2021 | Irina Erofeeva Ömer Denizoğlu Durali Alagöz M.Mert Dervişoğulları | First version | v 1.0 |
| 03/05/2021 | Irina Erofeeva Ömer Denizoğlu Durali Alagöz M.Mert Dervişoğulları | Extending work item assignments. | v 1.1 |
| 08/05/2021 | Irina Erofeeva Ömer Denizoğlu Durali Alagöz M.Mert Dervişoğulları | Updated according to Iteration2 reviews. | v 1.2 |
| 30/05/2021 | Irina Erofeeva Ömer Denizoğlu Durali Alagöz M.Mert Dervişoğulları | Updated according to execution of iteration-3 activities. | v 1.3 |

[Note: Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document.]

# 1.  Key milestones

| Milestone | Date |
| --- | --- |
| Iteration start | 06/05/2021 |
| Mitigate Risk 2 | 05/05/2021 |
| Revise Iteration Plan II Artifacts | 09/05/2021 |
| Implement Fully Dressed Use Case 2 Extensions | 16/05/2021 |
| Implement Fully Dressed Use Case 3 All Scenarios | 23/05/2021 |
| Implement Fully Dressed Use Case 5 Main Success Scenario | 23/05/2021 |
| Implement Fully Dressed Use Case 7 Main Success Scenario | 25/05/2021 |
| Implement Fully Dressed Use Case 9 Main Success Scenario | 28/05/2021 |
| Prepare Test Cases for Use Case 2 and Use Case 3 | 30/05/2021 |
| Run prepared Test Cases | 30/05/2021 |
| Iteration stop | 03/06/2021 |

# 2.  High-level objectives

- Fully implement Use Case 2 and Use Case 3

- Partially implement Iteration III Use Cases.

- Defining Risks, applying mitigation strategies related to iteration.

- Create and Run Test Cases

- Completed Architecture Notebook and Design Document.

# 3.  Work Item assignments

Please see the Work Items List for Work Items to be addressed in this iteration.

| Name or key words of description | Priority | Size estimate (points) | State | Reference material | Target iteration | Assigned to (name) | Hours worked | Estimate of hours remaining |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Implement Fully Dressed Use Case 2 - Extensions | 1 | 3 | Not Started | Use Case Model | 3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 3 | 0 |
| Implement Fully Dressed Use Case 3 - Main Success Scenario | 1 | 8 | Not Started | Use Case Model | 3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 8 | 0 |
| Implement Fully Dressed Use Case 3 - Extensions | 1 | 4 | Not Started | Use Case Model | 3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 4 | 0 |
| Implement Fully Dressed Use Case 5 - Main Success Scenario | 1 | 7 | Not Started | Use Case Model | 3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 8 | 0 |
| Implement Use Case 7 - Main Success Scenario | 1 | 7 | Not Started | Use Case Model | 3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 7 | 0 |
| Implement Use Case 9 - Main Success Scenario | 1 | 7 | Not Started | Use Case Model | 3 | Ömer Denizoğlu-Durali Alagöz-Irina Erofeeva | 7 | 0 |
| Creating Test Cases | 1 | 4 | In Progress | Open Up Test Case Template | 2,3 | Mert Dervişoğulları | 8 | 0 |
| Run Test Cases for Use Case 2 | 1 | 4 | Not Started | Prepared Test Cases | 2,3 | Durali Alagöz-Irina Erofeeva | 4 | 0 |
| Run Test Cases for Use Case 3 | 1 | 4 | Not Started | Prepared Test Cases | 3 | Durali Alagöz-Irina Erofeeva | 4 | 0 |
| Creating Iteration IV Plan | 1 | 4 | Not Started | Open Up Iteration Plan Template | 2 | Mert Dervişoğulları | 4 | 0 |

# 4.  Issues

| Issue | Status | Notes |
| --- | --- | --- |
| Finding an optimal development environment suitable for all team members. | Done | All team members have different operating systems and computers of different capacities, so we need to find tools that suit everyone. Optimal development environment is determined by team consensus. |

# 5.  Evaluation criteria

## 100% of Use Case 2 and Use Case 3 are implemented and tested.

## Main Success Scenario of Use Case 5,7 and 9 shall be implemented.

## Partial Executable must be updated.

## All of the related test cases must be passed.

- Architecture Notebook and Design Document shall be finished.